Product Requirement Document: Monzo User Sentiment & Feature Insights Dashboard

Author: James O. Adeshina
Date: 03 October 2025
Version: 1.0

1. Executive Summary

In the dynamic UK challenger banking market, Monzo's success hinges on its ability to deeply understand and respond to customer needs. Transaction data reveals user behavior, but app store reviews—spanning a decade of trust, frustration, and expectations—offer an unfiltered lens into customer sentiment. This document outlines the creation of a User Sentiment & Feature Insights Dashboard in Power BI, transforming approximately 33,500 app store reviews (2015–2025) into a strategic asset.

The dashboard will empower two key audiences: Product & Engineering teams, by providing data-driven insights for roadmap prioritization and release quality assurance, and HR & Leadership, by aligning training and cultural initiatives with customer expectations. Far from a mere data exercise, this project embeds customer-centricity into Monzo’s operational core, ensuring the bank remains a leader in user experience against competitors like Revolut and Starling.

2. Project Vision & Strategic Motivation

Monzo’s competitive edge lies in delivering exceptional customer experiences. Public app store reviews, capturing everything from technical issues to emotional connections with the brand, serve as a real-time narrative of user perception. By systematically analyzing this feedback, Monzo can maintain its differentiation in a crowded market.

The User Sentiment & Feature Insights Dashboard will act as a unified lens for this narrative, delivering value across the organization. For Product & Engineering, it transforms subjective feedback into actionable metrics, enabling teams to validate feature adoption, identify usability issues, and track sentiment changes tied to app releases. For HR & People Operations, it highlights service quality and empathy gaps, informing training programs and reinforcing a customer-first culture. This initiative ensures Monzo not only listens to its customers but acts decisively on their voices.

3. Project Objectives

The project is designed to deliver a robust, actionable, and intuitive insight engine through the following objectives:

- Create a Unified Data Foundation: Integrate and standardize 33,500+ app store reviews from Apple App Store (9,600 reviews) and Google Play Store (23,900 reviews) into a single, reliable dataset, enriched with platform and app version metadata.

- Analyze Customer Sentiment and Themes: Apply Natural Language Processing (NLP) to score review sentiment (Positive, Neutral, Negative) and tag feedback with Monzo-specific themes, such as Pots, Flex, Onboarding, or Support.

- Develop an Interactive Dashboard: Build a four-page Power BI dashboard that enables stakeholders to explore trends, compare platforms, and dive into thematic insights with ease.

- Provide Strategic Recommendations: Synthesize findings into a concise, one-page executive report with clear, data-driven business recommendations.

4. Scope & Boundaries

In Scope

- Historical analysis of approximately 33,500 app store reviews (2015–2025).

- Data cleaning, standardization, and enrichment with sentiment and thematic tags.

- Development of a four-page interactive Power BI dashboard.

- Delivery of a one-page executive insights report with strategic recommendations.

Out of Scope (Future Enhancements)

- Predictive analytics, such as churn prediction models.

- Real-time review streaming or integration with internal systems like Jira or CRM.

- Direct linkage to individual customer records.

5. User Journey: From Raw Data to Actionable Insights

The project follows a structured workflow to transform raw reviews into a strategic tool:

Phase 1: Data Acquisition and Unification
Reviews will be sourced from AppFollow exports, merging iOS and Android schemas into a single dataset, Monzo_Reviews_Master.csv. A platform column will be added to enable comparative analysis between iOS and Android.

Phase 2: Data Refinement and Enrichment
Using Python and Pandas, the dataset will be cleansed to standardize date formats (UTC), ensure ratings align on a 1–5 scale, and extract new features like review length (in words). App version numbers will be normalized to a major.minor format for consistent trend analysis.

Phase 3: Semantic Analysis and Theme Identification
NLP techniques will be applied to enrich the dataset:

- Sentiment Scoring: Using VADER, reviews will be classified as Positive, Neutral, or Negative, with cross-validation against AppFollow’s proprietary sentiment scores to ensure accuracy.

- Theme Tagging: A combination of keyword extraction (YAKE/KeyBERT) and a predefined Monzo-specific taxonomy will tag reviews with relevant topics, such as Pots, Flex, or Support.

Phase 4: Data Modeling for BI
The refined dataset will be structured as a fact table optimized for Power BI, incorporating raw fields and new analytical dimensions like sentiment labels and themes.

Phase 5: Dashboard Development in Power BI
The dashboard will guide users from high-level insights to granular details across four pages:

- Page 1: Executive Overview – A snapshot of overall sentiment trends, key performance indicators, and top user praises or complaints.

- Page 2: Platform & Version Analysis – A comparison of iOS and Android performance, with sentiment trends tied to specific app releases.

- Page 3: Thematic Deep Dive – An exploration of feature-specific feedback, highlighting which themes dominate and how sentiment varies across them.

- Page 4: HR & Customer Experience Lens – A curated view of service-related feedback, identifying opportunities for empathy training and cultural alignment.

Phase 6: Strategic Synthesis
The project culminates in a one-page executive report distilling 3–5 critical insights (e.g., a spike in stability complaints tied to a specific release) and providing actionable recommendations for product, engineering, and HR teams.

6. Key Deliverables

- Monzo_Reviews_Master.csv: A unified, analysis-ready dataset.

- Monzo Insights Dashboard (.pbix): A four-page interactive Power BI report.

- Executive Insight Report (PDF): A one-page summary of key findings and recommendations.

- Technical Documentation: Detailed documentation of data cleaning scripts, schema mappings, and the theme taxonomy.

7. Success Measures

The project’s success will be evaluated based on the following criteria:

- Usability: Stakeholders can access key insights within three clicks.

- Coverage: The dashboard incorporates 100% of available historical review data.

- Actionability: At least three distinct, actionable recommendations are delivered.

- Data Quality: The dataset achieves >90% completeness for critical fields.

- Performance: Dashboard filters and views respond in under five seconds.

8. Technical Architecture & Timeline

Tech Stack

- Data Processing: Python (Pandas, NLTK, VADER, YAKE/KeyBERT).

- Visualization: Power BI Desktop (using DAX for measures).

- Storage: CSV and Parquet formats for efficient data handling.

- Data Source: AppFollow review exports (iOS and Android).

One-Day Hackathon Timeline

- 09:00–11:00: Merge, clean, and standardize data.

- 11:00–13:00: Perform sentiment scoring and thematic tagging.

- 13:30–16:30: Design and build the Power BI dashboard.

- 16:30–17:30: Extract insights and draft the executive summary.

9. Risks & Mitigations

- Schema Mismatches (iOS vs. Android): Define clear mapping rules during the unification phase to ensure consistency.

- Sentiment Model Bias: Validate VADER results against AppFollow’s semantic sentiment scores to minimize inaccuracies.

- Power BI Performance with 33,500 Rows: Use Parquet file format and optimized DAX measures to ensure responsiveness.

- Inconsistent Version Numbering: Normalize versions to a major.minor format, treating patch versions as optional.

10. Anticipated Business Impact

This dashboard will elevate Monzo’s ability to act on customer feedback, delivering:

- Informed Product Strategy: Roadmaps prioritized based on user demand and pain points, grounded in volume-weighted insights.

- Enhanced Release Quality: Proactive sentiment analysis to assess the stability and reception of app releases.

- Customer-Aligned Culture: Training programs tailored to address service and empathy gaps identified in reviews.

- Strategic Foresight: A decade-long view of brand perception, enabling leadership to track customer trust and measure the impact of strategic initiatives.

By transforming raw feedback into a dynamic, actionable tool, this project reinforces Monzo’s position as a customer-first digital bank, ensuring it continues to lead in a competitive market.